🧰 WEEK 0: Tooling & Setup (Pre-Project Environment Setup)

🖥️ Install the Following Tools on Windows:

| Tool |  | Purpose | Links |
| --- | --- | --- | --- |
| Java 17 (or 21) |  | Language Runtime | Adoptium |
| IntelliJ IDEA |  | IDE | Download |
| Git |  | Version Control | Download |
| PostgreSQL |  | Relational DB | Download |
| MongoDB |  | NoSQL DB | Download |
| RabbitMQ |  | (Reading only) | Download |
| Docker Desktop |  | (Optional, for DBs) | Download |

📚 Reading Tasks:

- What is JavaPoet?

- What is RabbitMQ?

- What is Elastic search?

- What is Minio bucket?

- What is Keycloak?

- What is Nexus?

- What is Redis?

- Basics of microservices architecture

- Introduction to Axon Framework (Command-Query Responsibility Segregation)

Project 1

🗓️ WEEKLY PROJECT PLAN OVERVIEW

The business context: a secured logistics company that transports goods between locations with tracking and verification.

🗓️ Week 1 – Microservice 1: PackageService

Purpose: CRUD for packages being transported.

📦 Features:

- Full CRUD: Create, Get by ID, Get All(pagination), Update, Delete

- Data: packageId, description, weight, fragile, status

- Use PostgreSQL, Spring Data JPA, Hibernate, Lombok

🔨 Stack:

- Java 17

- Spring Boot 3

- Maven

- Spring Web, Spring Data JPA

- PostgreSQL

- Lombok

🧪 Testing:

- Only service to include unit tests using JUnit 5 + Mockito

🗓️ Week 2 – Microservice 2: LocationService

Purpose: Store fixed transition points/locations.

📦 Features:

- Only Create and Read operations

- Data: locationId, city, zone, checkpointAvailable

- Use MongoDB

- Use FeignClient to communicate with PackageService

🔨 Stack:

- Java 17

- Spring Boot 3

- MongoDB

- Spring Web, Spring Data MongoDB

- Lombok

- Feign Client

- MapStruct (for mapping between DTO and entity)

🗓️ Week 3 – Microservice 3: SecurityCheckpointService

Purpose: Controls secure transitions and stores checkpoint logs.

📦 Features:

- Record when a package passed a checkpoint

- Secure REST endpoints using Spring Security

- Use OpenAPI with springdoc-openapi to document REST

- Create and Read operations only

- Uses Feign to call LocationService for location details

🔨 Stack:

- Spring Boot 3

- PostgreSQL

- Spring Security (Basic Auth)

- OpenAPI (Only service using it)

- Spring Data JPA

- Feign Client

- Lombok

🗓️ Week 4 – Microservice 4: TrackingService

Purpose: Use Axon Framework for tracking state transitions across checkpoints.

📦 Features:

- CQRS with Axon for tracking package movements

- Communicates via Axon commands/events with PackageService

- Uses Liquibase for DB schema management

- Read model built via event projections

- Create and Get Tracking Record

🔨 Stack:

- Java 17

- Spring Boot 3

- Axon Framework

- PostgreSQL

- Spring Data JPA

- Liquibase (Only service using it)

- Lombok

🔁 Weekly Routine Plan

| Day | Activities |
| --- | --- |
| Monday | Read tech intro (e.g., Feign, Liquibase, MapStruct), define models/entities |
| Tuesday | Set up DB, implement endpoints (start with create) |
| Wednesday | Implement read logic, connect Feign or Axon where needed |
| Thursday | Clean code, write documentation, test & verify |
| Friday | Present service (demo/run/test), write README |

🧭 Final Deliverables

By end of Week 4:

- ✅ 4 Microservices with local run instructions

- ✅ One Swagger UI (OpenAPI)

- ✅ One service with unit tests

- ✅ Axon integration between 2 services

- ✅ Feign-based internal communication

- ✅ Liquibase schema for 1 service

- ✅ Diagram of inter-service relationships

- ✅ Final documentation of lessons and concepts

Project 2

# WEEKLY PROJECT PLAN OVERVIEW

Business Context: A digital library management system that handles book inventory, user memberships, borrowing transactions, and notification services with real-time updates.

## 🗓️ Week 1 – Microservice 1: BookService

Purpose: CRUD operations for book catalog management.

📚 Features:

- Full CRUD: Create, Get by ID, Get All (pagination), Update, Delete

- Data: bookId, title, author, isbn, genre, availableCopies, totalCopies

- Use MySQL, Spring Data JPA, Hibernate, Lombok

🔨 Stack:

- Java 17

- Spring Boot 3

- Maven

- Spring Web, Spring Data JPA

- Postgresql

- Lombok

🧪 Testing:

- Only service to include unit tests using JUnit 5 + Mockito

## 🗓️ Week 2 – Microservice 2: UserService

Purpose: Manage library members and their profiles.

👥 Features:

- Only Create and Read operations

- Data: userId, name, email, membershipType, registrationDate, isActive

- Use MongoDB

- Use FeignClient to communicate with BookService

🔨 Stack:

- Java 17

- Spring Boot 3

- MongoDB

- Spring Web, Spring Data MongoDB

- Lombok

- Feign Client

- MapStruct (for mapping between DTO and entity)

## 🗓️ Week 3 – Microservice 3: BorrowingService

Purpose: Handle book borrowing and return transactions with secure access.

📖 Features:

- Record book borrowing and return transactions

- Secure REST endpoints using Spring Security

- Use OpenAPI with springdoc-openapi to document REST

- Create and Read operations only

- Uses Feign to call UserService for member validation

🔨 Stack:

- Spring Boot 3

- PostgreSQL

- Spring Security (JWT-based Auth)

- OpenAPI (Only service using it)

- Spring Data JPA

- Feign Client

- Lombok

## 🗓️ Week 4 – Microservice 4: NotificationService

Purpose: Use Axon Framework for event-driven notifications and audit trails.

🔔 Features:

- CQRS with Axon for tracking library events (borrowing, returns, overdue)

- Communicates via Axon commands/events with BorrowingService

- Uses Flyway for DB schema management

- Read model built via event projections

- Create and Get Notification Records

🔨 Stack:

- Java 17

- Spring Boot 3

- Axon Framework

- PostgreSQL

- Spring Data JPA

- Flyway (Only service using it)

- Lombok

## 🔁 Weekly Routine Plan

| Day | Activities |
| --- | --- |
| Monday | Read tech intro (e.g., Feign, Flyway, MapStruct), define models/entities |
| Tuesday | Set up DB, implement endpoints (start with create) |
| Wednesday | Implement read logic, connect Feign or Axon where needed |
| Thursday | Clean code, write documentation, test & verify |
| Friday | Present service (demo/run/test), write README |

## 🧭 Final Deliverables

By end of Week 4:

- ✅ 4 Microservices with local run instructions

- ✅ One Swagger UI (OpenAPI)

- ✅ One service with unit tests

- ✅ Axon integration between 2 services

- ✅ Feign-based internal communication

- ✅ Flyway schema for 1 service

- ✅ Diagram of inter-service relationships

- ✅ Final documentation of lessons and concepts

Project 3

# WEEKLY PROJECT PLAN OVERVIEW

Business Context: An event management platform that handles event creation, venue booking, attendee registration, and real-time capacity monitoring with automated notifications.

## 🗓️ Week 1 – Microservice 1: EventService

Purpose: CRUD operations for event management and scheduling.

🎪 Features:

- Full CRUD: Create, Get by ID, Get All (pagination), Update, Delete

- Data: eventId, title, description, eventDate, duration, maxCapacity, currentAttendees, status

- Use H2 Database, Spring Data JPA, Hibernate, Lombok

🔨 Stack:

- Java 17

- Spring Boot 3

- Maven

- Spring Web, Spring Data JPA

- Postgresql

- Lombok

🧪 Testing:

- Only service to include unit tests using JUnit 5 + Mockito

## 🗓️ Week 2 – Microservice 2: VenueService

Purpose: Manage venue information and availability checking.

🏢 Features:

- Only Create and Read operations

- Data: venueId, name, address, capacity, amenities, hourlyRate, isAvailable

- Use Redis for caching venue data

- Use FeignClient to communicate with EventService

🔨 Stack:

- Java 17

- Spring Boot 3

- Redis

- Spring Web, Spring Data Redis

- Lombok

- Feign Client

- MapStruct (for mapping between DTO and entity)

## 🗓️ Week 3 – Microservice 3: RegistrationService

Purpose: Handle attendee registrations with secure payment processing simulation.

🎟️ Features:

- Record attendee registrations and cancellations

- Secure REST endpoints using Spring Security

- Use OpenAPI with springdoc-openapi to document REST

- Create and Read operations only

- Uses Feign to call VenueService for capacity validation

🔨 Stack:

- Spring Boot 3

- MariaDB

- Spring Security (OAuth2 Resource Server)

- OpenAPI (Only service using it)

- Spring Data JPA

- Feign Client

- Lombok

## 🗓️ Week 4 – Microservice 4: MonitoringService

Purpose: Use Axon Framework for real-time event capacity monitoring and alerts.

📊 Features:

- CQRS with Axon for tracking registration events and capacity changes

- Communicates via Axon commands/events with RegistrationService

- Uses Gradle as build tool (different from Maven)

- Read model built via event projections

- Create and Get Monitoring Records

🔨 Stack:

- Java 17

- Spring Boot 3

- Axon Framework

- SQLite

- Spring Data JPA

- Gradle (Only service using it)

- Lombok

## 🔁 Weekly Routine Plan

| Day | Activities |
| --- | --- |
| Monday | Read tech intro (e.g., Redis, OAuth2, Gradle), define models/entities |
| Tuesday | Set up DB/Cache, implement endpoints (start with create) |
| Wednesday | Implement read logic, connect Feign or Axon where needed |
| Thursday | Clean code, write documentation, test & verify |
| Friday | Present service (demo/run/test), write README |

## 🧭 Final Deliverables

By end of Week 4:

- ✅ 4 Microservices with local run instructions

- ✅ One Swagger UI (OpenAPI)

- ✅ One service with unit tests

- ✅ Axon integration between 2 services

- ✅ Feign-based internal communication

- ✅ Mixed build tools (Maven + Gradle)

- ✅ Diagram of inter-service relationships

- ✅ Final documentation of lessons and concepts